Here’s a developer-ready Jira structure broken into Epics + Stories + Tasks + Acceptance Criteria. This is written the way your engineering team can immediately start building.

🧩 JIRA EPIC 1: Smart Pricing Core Engine ✅(completed ✅)

Epic Name: Smart Pricing Engine – Core Computation
Goal: Build the dynamic pricing engine for cars and properties with guardrails and explainability

Story 1.1: Pricing Engine Baseline Model ✅(completed ✅)

Description:
Implement core pricing calculation using weighted multipliers.

Tasks:

- Create pricing engine service (Node.js microservice) ✅

- Implement pricing formula: ✅

- raw_price = base × season × demand × supply × dow × lead_time × quality✅

- final_price = clamp(raw_price, min, max) ✅

- Build multiplier configuration table✅

- Add environment-based configs for weights✅

Acceptance Criteria: ✅

- Price always respects min/max✅

- Supports both property (nightly) and car (daily) ✅

- Returns price within 200ms✅

Story 1.2: Pricing Inputs Aggregation

Tasks:

- Consume Kafka topics:

  - search.impression✅

  - listing.viewed✅

  - booking.completed✅

- Aggregate demand signals per listing✅

- Aggregate supply signals per regio✅n

- Store computed metrics in DB✅

Acceptance Criteria:

- Demand score updates within 5 min window✅

- Supply index computed per region✅

- Metrics available for pricing engine consumption✅

Story 1.3: Pricing Output API✅

Tasks:

- Build API: GET /pricing/{listingId}✅

- Return:

  - recommended_price✅

  - confidence_score✅

  - explanation_tags✅

  - price_components✅

Acceptance Criteria: ✅

- API response <200ms✅

- Includes full explainability breakdown✅

🧩 JIRA EPIC 2: Host Smart Pricing Experience

Epic Name: Host Pricing UI & Controls

Story 2.1: Smart Pricing Setup UI

Tasks:

- Build toggle (On/Off)

- Min/Max input validation

- Suggested price generator (“Try $X”)

- Base price field

Acceptance Criteria:

- Cannot enable without min/max

- Suggested values populate correctly

- UI matches Figma design

Story 2.2: Host Preferences Configuration

Tasks:

- Dropdowns:

  - Pricing Goal

  - Risk Tolerance

  - Update Frequency

- Toggles:

  - Discount floor protection

- Implement manual lock & blackout dates

Acceptance Criteria:

- Preferences saved correctly

- Reflected in pricing computation

- Lock prevents price overwrite

Story 2.3: Pricing Preview Calendar

Tasks:

- Build 30–90 day calendar view

- Display:

  - price per day

  - confidence score

  - explanation tags

- Add breakdown modal

Acceptance Criteria:

- Preview matches engine output

- Each date shows explanation tags

- Updates in real time

🧩 JIRA EPIC 3: Kafka Event Streaming Layer

Epic Name: Real-Time Data Pipeline

Story 3.1: Kafka Event Producers

Tasks:

- Emit events:

  - search.impression

  - listing.clicked

  - booking.completed

- Standardize event schema (JSON)

Acceptance Criteria:

- Events published with correct schema

- No data loss under load

Story 3.2: Kafka Consumers

Tasks:

- Build consumers for:

  - demand.metrics.updated

  - supply.metrics.updated

- Process and store aggregated metrics

Acceptance Criteria:

- Consumer lag < 2 seconds

- Data processed reliably

🧩 JIRA EPIC 4: Revenue Optimization & AI Layer

Epic Name: AI Revenue Optimization

Story 4.1: Booking Probability Model

Tasks:

- Build ML model (Gradient Boosting)

- Input features:

  - demand_score

  - price

  - listing_quality

- Output: booking_probability

Acceptance Criteria:

- Model accuracy benchmark defined

- Prediction API returns probability

Story 4.2: Price Optimization Engine

Tasks:

- Evaluate 10–50 price points

- Compute:

- expected_revenue = price × booking_probability

- Select optimal price

Acceptance Criteria:

- Optimal price always within min/max

- Returns top 3 alternative prices

Story 4.3: Feature Store Implementation

Tasks:

- Build online + offline feature store

- Store:

  - demand_score

  - supply_index

  - conversion_rate

- Ensure versioning

Acceptance Criteria:

- Features consistent across training & inference

- Retrieval latency <100ms

🧩 JIRA EPIC 5: Simulation & Explainability

Epic Name: Pricing Transparency & Simulation

Story 5.1: Simulation API

Tasks:

- Build endpoint: POST /simulation/run

- Input:

  - listingId

  - custom price

- Output:

  - probability

  - expected revenue

Acceptance Criteria:

- Returns results in <300ms

- Matches engine logic

Story 5.2: Explanation Engine

Tasks:

- Generate tags:

  - High demand

  - Low supply

  - Weekend

- Store audit logs

Acceptance Criteria:

- Every price has explanation

- Logs stored and retrievable

🧩 JIRA EPIC 6: Real-Time Pricing Triggers

Epic Name: Event-Driven Price Updates

Story 6.1: Trigger Engine

Tasks:

- Detect:

  - demand spikes

  - cancellations

- Trigger recalculation via Kafka

Acceptance Criteria:

- Recalculation triggered within seconds

- No duplicate triggers

Story 6.2: Smoothing & Guardrails

Tasks:

- Implement:

  - max % change

  - frequency limits

- Add anomaly detection

Acceptance Criteria:

- No extreme price jumps

- Violations logged

🧩 JIRA EPIC 7: Admin & Monitoring

Epic Name: Admin Control & Observability

Story 7.1: Admin Dashboard

Tasks:

- Build dashboards:

  - price trends

  - occupancy

  - volatility

- Integrate Kafka health metrics

Acceptance Criteria:

- Real-time updates

- Drill-down by region

Story 7.2: Admin Controls

Tasks:

- Implement:

  - kill switch

  - regional override

- API: POST /kill-switch

Acceptance Criteria:

- Stops pricing instantly

- Logs all actions

🧩 JIRA EPIC 8: Personalization & Portfolio Optimization

Epic Name: Advanced Intelligence Layer

Story 8.1: Personalization Engine

Tasks:

- Track host behavior

- Adjust pricing strategy dynamically

Acceptance Criteria:

- Strategy adapts over time

- Stored per host profile

Story 8.2: Portfolio Optimization

Tasks:

- Optimize pricing across multiple listings

- Reduce vacancy clustering

Acceptance Criteria:

- Improves total revenue across listings

- Avoids overlapping low occupancy

🧩 JIRA EPIC 9: ML Pipeline & Governance

Epic Name: ML Lifecycle Management

Story 9.1: Training Pipeline

Tasks:

- Build pipeline:

  - feature engineering

  - training

  - validation

- Automate retraining

Acceptance Criteria:

- Models retrain on schedule

- Metrics tracked

Story 9.2: Model Governance

Tasks:

- Implement:

  - versioning

  - rollback

  - drift detection

Acceptance Criteria:

- Can revert model instantly

- Drift alerts triggered

🧩 JIRA EPIC 10: Testing & Rollout

Epic Name: QA & Deployment

Story 10.1: Testing

Tasks:

- Write unit tests

- Write integration tests

- Validate pricing scenarios

Acceptance Criteria:

- 90%+ coverage

- All guardrails validated

Story 10.2: Rollout Strategy

Tasks:

- Implement:

  - shadow mode

  - pilot rollout

  - feature flags

Acceptance Criteria:

- Safe rollout with no revenue loss

- Gradual enablement

🚀 FINAL DELIVERY (What Dev Team Gets)

This Jira structure gives your team:

- Clear epics aligned to architecture

- Implementation-ready tasks

- Defined APIs and logic

- Acceptance criteria for QA

- Scalable ML foundation